PROJECT IMPROVEMENT PLAN

Events

|  | Priority | Timescale | Leads | Funding needed? |
| --- | --- | --- | --- | --- |
| 1.1 Children’s Gala – continue to run and grow | High |  | Chris |  |
| 1.2 Lantern Parade - New lanterns for next year – workshops? | High |  | Andy |  |
| 1.3 Lights Trail – to assess whether to continue due to vandalism and low participation. Would it be better at a different time of year? | Moderate | To consult at gala or other | Nicola |  |
| 1.4 Working Parties – to run every other month with one committee member leading each time. | High | Bi-monthly | Needed |  |
| 1.5 Easter event – to tie in with lights trail? |  | 2027 |  |  |

Communications

|  | Priority | Timescale | Leads | Funding needed? |
| --- | --- | --- | --- | --- |
| 1.1 New website |  |  | Andy |  |
| 1.2 Membership and friends’ scheme |  |  | Hazel |  |
| 1.3 Increase number of volunteers and if possible get a volunteer and working party co-ordinator |  |  | Needed |  |
| 1.4 Work with high school to raise profile of park and hopefully reduce asb | High | ASAP | Nicola |  |
| 1.5 Newsletter |  |  | Needed |  |
| 1.6 Parkwatch |  |  |  |  |

All Areas of Park

|  | Priority | Timescale | Leads | Funding needed? |
| --- | --- | --- | --- | --- |
| 1.1 Review signage inc park entrances to see which need redoing (horses etc). Do we need any more boards so items are not just stapled on. Put in new map with dog bins on. | HIGH | Spring 2026 | Nicola |  |
| 1.2 New plan of park to commission – needs names that correspond to plan. | LOW | As needed – temporary plan in place. | Nicola |  |
| 1.3 Paths – improved and accessible possible accessible path at top of park |  |  |  |  |
| 1.4 Encourage wildlife - Hedgehogs - publicity, bog garden and water sources, hedgehog ambassadors, beetle and caterpillar wild flowers speak to Wildlife for Otley, feeding stations/houses to build. |  |  |  |  |
| 1.5 Sensory planting around benches and gates? |  |  |  |  |
| 1.6 More edible crops |  |  |  |  |
| 1.7 BINS – more needed and to add to maps. | High | Added to maps to wait discussion with Cllr sre additional. | Nicola |  |

North Area of Park

|  | Priority | Timescales | Leads | Funding Needed? |
| --- | --- | --- | --- | --- |
| 3.1 Wildlife Corridor - Wildlife buffer zone sign | MED | Spring 2026 | Nicola |  |
| 3.2 Great Brow |  |  | Josie |  |
| 3.3 Bog Garden - Develop bog garden further |  |  | Chris |  |
| 3.4 Jubilee Walk | MED | 2026/27 Improve planting | Nicola |  |
| 3.5 Steep Bank |  |  | Not needed |  |

# Top of Park

|  | Priority | Timescales | Leads | Funding Needed? |
| --- | --- | --- | --- | --- |
| 4.1 Little Kelcliffe - Celebration Tree sign and noticeboard - Revitalize wildflower area |  |  | Susan |  |
| 4.2 Top Copse - Fairy Doors to be installed - School partnership. Plan with school to send to committee, then Emlyn and apply for Meadfleet schools funding. To include log seating. | HIGH | Spring/Summer 2026 | Nicola |  |
| 4.3 Bluebell Wood |  |  | Needed |  |
| 4.4 Bottom Copse |  |  | Needed |  |
| 4.5 Clapper Brow |  |  | Hazel |  |

# Bottom of Park

|  | Priority | Timescales | Leads | Funding Needed? |
| --- | --- | --- | --- | --- |
| 5.1 Mound – Foss’ Field? - Natural play features to be introduced. |  |  | Meadfleet |  |
| 5.2 Crooklands Community Orchard |  |  | Chris, Josie and Hazel |  |
| 5.3 Greenshaw Woodland |  |  | Brooks Ecological |  |

# Revision History

| Date | Area | Reason | Updated by |
| --- | --- | --- | --- |